Team ID : LTVIP2026TMIDS24889

Team Size : 4

Team Leader : Kanaparthi.Aruna Sri

Team member : Ganapathi G

Team member : Bhavya Tatineni

Team member : Divvela Jagadeesh

5.1 Project Planning – Agile Sprint Breakdown

Agile Methodology Overview

The project was executed using the Agile methodology, dividing the development process into short, manageable cycles called sprints. Each sprint lasted 5 working days and focused on delivering specific functional components of the ServiceNow-based Educational Management System.

Agile Terminology (Project-Specific Context)

| Term | Detailed Description |
| --- | --- |
| Sprint | A time-boxed development period of 5 days during which a predefined set of tasks is completed and reviewed. Each sprint delivers a functional increment of the system. |
| Epic | A large functional objective or development phase such as database design, automation logic, or workflow configuration. Each epic may contain multiple smaller tasks. |
| User Story (Story) | A specific, implementable task under an epic. Stories define the exact development work required, such as creating a table or implementing calculation logic. |
| Story Points | An effort estimation metric based on the Fibonacci sequence (1, 2, 3, 5, 8). Higher points indicate greater complexity, risk, or time requirement. |

Detailed Sprint Plan

Sprint 1 (5 Days) – Foundation Setup

Objective: Establish the core platform structure, database schema, and user interface foundation.

| Epic | Story | Story Points |
| --- | --- | --- |
| Instance Setup | Request and configure the Personal Developer Instance (PDI) in ServiceNow to begin development. | 2 |
| Table Design | Create the Salesforce table to store foundational institutional data. | 2 |
| Table Design | Create the Admission table with necessary fields, choice lists, and reference relationships. | 3 |
| UI Form Layout | Design and organize basic UI form layouts for Salesforce and Admission tables for efficient data entry. | 3 |
| Total Effort |  | 10 Story Points |

Sprint Outcome:
By the end of Sprint 1, the system had a working database structure and basic form interfaces ready for automation and logic implementation.

Sprint 2 (5 Days) – Logic & Automation

Objective: Implement business logic, automation features, and workflow visualization.

| Epic | Story | Story Points |
| --- | --- | --- |
| Client Scripting | Configure scripts to auto-populate fields based on selected reference records. | 3 |
| Client Scripting | Develop automation to fetch location details based on pincode input. | 3 |
| Client Scripting | Implement dynamic result calculation logic (total marks, percentage, and result status). | 5 |
| Process Flow | Configure and design admission status workflow (e.g., New → Joined → Closed). | 3 |
| Total Effort |  | 14 Story Points |

Sprint Outcome:
At the end of Sprint 2, the system supported automated calculations, intelligent field population, and visual process tracking, significantly reducing manual intervention.

Sprint 3 (5 Days) – Finalization & Testing

Objective: Complete remaining modules, refine user interface, and perform comprehensive testing.

| Epic | Story | Story Points |
| --- | --- | --- |
| Student Progress Module | Create and link the Student Progress table to the Admission table using reference fields. | 2 |
| Form Design | Customize layout and enhance UI design for Student Progress records. | 2 |
| Client Scripting | Implement automatic total marks and percentage calculation in the Student Progress module. | 3 |
| Testing & Validation | Conduct end-to-end system testing, validate workflows, and verify automation outputs. | 3 |
| Total Effort |  | 10 Story Points |

Sprint Outcome:
By the completion of Sprint 3, the system was fully functional, tested, and ready for deployment with integrated modules and accurate automation features.

Sprint Velocity Calculation

| Metric | Value |
| --- | --- |
| Total Story Points Completed | 34 Points |
| Number of Sprints | 3 |
| Average Sprint Velocity | Approximately 11.3 Story Points per Sprint |

Velocity Analysis & Project Insight

The average sprint velocity of approximately 11 story points per sprint indicates consistent team productivity and stable workload distribution.

Based on this velocity:

- The team can complete 2–3 medium-complexity features per sprint.

- Alternatively, the team can complete 1 high-complexity epic within a sprint.

- Work estimation and delivery remained balanced across development cycles.

This structured Agile approach ensured:

- Incremental development

- Continuous testing and validation

- Reduced project risk

- Improved adaptability to changes